## Slide 1: A Foundation for the Future
Building blocks for comprehensive connectivity
Tracy Schroeder
Vice President, Information Services and Technology

## Slide 2: Agenda
  Strategic Planning Process
  Identity and Access Management
  Academic Data Warehouse, BI roadmap
  Next generation student information systems
  Digital Learning Initiative

## Slide 3: Technology Planning Process
June – September | October – December | January – June | July - October | October
Preparation | Discussion | Drafting, Review and Revision | Community Feedback | Approval and Presentation
Assemble reference materials Introduce process to governance Identify and prepare for discussion groups | Present Kickoff speaker(s) Conduct community discussion groups, post for comment to BU Blogs Governance committees discuss sample plans, current trends and issues | Draft Goals Identify major related initiatives Present draft overall plan to governance committees, Council of Deans Revise | Present to key campus groups and collect feedback: Faculty Council Student Union Research Town Hall School and College meetings Revise and review with governance | Present to University Council
Notes: First IT strategic plan at BU
New experience for community
Process of discussion, developing a shared vision of the future and what it will take to get there
Challenging in a time of rapid change, but necessary
Council on Ed Tech and LI simultaneous, report issued, being incorporated into plan
Fin/HR/Procurement, RA, and DAR projects recently completed, combination of pent up demand and weary/waryness around student/academic information systems replacement. Lengthening project request list, needing a guiding strategy
Several items in flux and lots of concurrent work, but goal to establish broad context and goals – not possible to single-thread

## Slide 4: Identity and Access Management
  Defined as directory services, authentication (including single sign-on), and federated identity
  POLL:
  What is the state of IAM on your campus?
    All set – no changes needed
    Planning a project
    Executing a project
Notes: Among the initiatives identified in what is now our draft technology plan is modernization of our IAM infrastructure.
Select one response

## Slide 5: IAM – Current State Architecture
Notes: BU was early to develop a custom set of directories and middleware for single sign-on. This infrastructure was adapted incrementally over many years, resulting in a complex, sometimes tangled web of solutions to specific problems rather than a holistic system that meets current needs and is readily adapted for foreseeable future use cases. We see the future as a time when a core competency of central IT needs to be rapid provisioning of new services and decommissioning of services that are no longer relevant, always providing the right access to the right people, easily. And this capability has to be provided efficiently.

## Slide 6: IAM – End State Architecture
Notes: So we are working to both modernize and simplify our IAM infrastructure, to enable that agility, as well as reduce the cost of complexity associated with our current environment. This analysis and planning effort is non-trivial, however; it has taken us two years already to understand our current environment, design the future state and develop a roadmap for getting there.

## Slide 7: Academic Data Warehouse
  Defined as student and faculty data, from administrative and learning management systems. Includes data dictionary and data governance.
  POLL:
  What is the state of academic analytics on your campus?
    Institutional Research gathers data and provides externally-reported numbers; other reporting is done by local units based upon extracts or local data sources
    Central academic data repository and support service meets some use cases, external and internal
    Central academic data repository and support service meets most use cases, external and internal, including real-time, predictive analytical capabilities
    Other
Notes: Select one, which may very well be “other”

## Slide 8: Project Schedule – 7/17/2013
Q1’14
Q2’14
Q1’12
Q2’12
Q3’12
Q4’12
Q1’13
Q2’13
Q3’13
Q4’13
ETL/Stage Mainframe
Admissions
Admissions – Financial Aid
Pilot
Registration & Enrollment
Financial Aid
Class, Course, Graduation
Prospect & Inquiry
Faculty
Advanced BI
Planning and Preparation
Use Cases /
Model Design
ETL / BI Execution
Use Cases / Model Design
ETL / BI Execution
Historical Analysis
Jan Feb Mar
Apr May Jun
Jul Aug Sep
Oct Nov Dec
Jan Feb Mar
Apr May Jun
Jul Aug Sep
Oct Nov Dec
Jan Feb Mar
Apr May Jun
Use Cases / Model Design
Use Cases / Model Design
ETL / BI Execution
Use Cases / Model Design
ETL / BI Execution
ETL / BI Execution
Use Cases / Model Design
High Level Estimate
Timing Uncertain
Execution
Notes: We have a custom developed student information system that dates back to the ‘80s, which does not have built in analytical capabilities. So analysis is done based upon a variety of routinely provided data extracts in most administrators’ weapon of choice – Excel. There are many local data repositories of segments of data, either based upon these extracts or, in some unfortunate cases, duplicatively entered. We are challenged to perform more than basic analysis institutionally and within schools and colleges on any routine basis due to the amount of effort it takes to gather and analyze the data, and we know this limitation cannot persist moving forward.
We are increasingly data driven, and we expect our data to become more voluminous and our analytical requirements to become more complex moving forward. So we have been working for about a year now on an academic data warehouse project that will establish a robust central repository for both canned and ad-hoc reporting, and provide more capable and secure reporting tools.
We have found the project very challenging, from Data element and analytical model definitions to Access and appropriate use policies, the readiness of our community in terms of skills and time, as well as the cost of service development and support. Our project sponsors have chosen the quality side of the triangle to prioritize over schedule and cost, so we have been moving more slowly than expected and our schedule has extended significantly. We are hoping to be ale to move more quickly in subsequent phases.

## Slide 9: Student Systems Strategy
  Defined as student administrative systems, from recruitment through graduation in student lifecycle.
  POLL:
  How are you thinking about student information systems on your campus?
    Satisfied overall; not an area of concern or significant activity
    Discussing new requirements or age/lack of capability of current systems
    Working with current provider on significant enhancements
    Looking for new solutions
    Implementing new solutions
Notes: Select all that apply

## Slide 10: Student Systems Strategy
Mobility and usability first
Learner-centric
Relationship management goes social?
Process efficiency, Six Sigma/Lean
Alternative credentials
Flexible delivery models
New and hybrid student types
Data portability/ease of integration
Potentially massive scale
Agility to adapt to what we don’t know yet
Notes:     We are currently primarily discussing new requirements or age/lack of capability of current systems, also talking with vendors about their visions and roadmaps
    Trying to limit our investment in current systems, and thinking about how to approach looking for a new system, given the state of the current marketplace
    Working to envision a future system that can truly enable administrative transformation, both in the interest of cost reduction and new academic initiatives.
    Some of the hot topics we have been discussing are identified here

## Slide 11: Digital Learning
  Defined as online and hybrid learning, for credit or non-credit, on conventional or massive scale.
  POLL:
  What is the status of planning and action regarding online learning on your campus?
    Minimal interest/discussion
    Interest and discussion but no institutionally-driven activities
    Related Council, Committee or Task force formed
    Institutionally driven experiments in progress
    Digital Learning or related organization formed
Notes: Select all that apply

## Slide 12: Digital Learning Initiative
Strategic thinking
Seed Grant Projects
MOOC Development
Learning Research
Platform Development
Schools and Colleges
Libraries
IS&T
Marketing & Communications
External resources
CEIT
Director
Program Manager
Fellows
Faculty
Teaching
Visiting
Peer Institutions
Thought leaders
Consortia
Notes: Humanware behind digital learning – conceptual organization, translating this into practical terms of positions, who reports to who, and budgets with flexibility and innovation as the guiding principles
Co-creator point, beyond service provider, less structure
"external resources" includes, not only people we might hire from outside BU, but also edX and the network we plan to develop with thinkers and innovators in the digital learning space